## Slide 1: Forget Me Not Team Meeting #8
Cassady, Gardone, Suter

## Slide 2: PCBs
Once the PCBs are in I test paths to make sure the boards are correct.
I then will solder components on the boards when we are ready to being finally assembly.
Start working on the final report and other documentation.

## Slide 3: Software
Successfully retrieved and parsed latitude and longitude values from GPS sensor.
Completed “Hello world” communication from one Xbee module to another using the PyBoard 1v1.

## Slide 4: Casing and Communication
Design started -Solidworks
Final parts ordered. Size change communicated to sponsor.
  PCBs arriving very soon.

## Slide 5: Plans
Get help/practice with 3D printers today
Finish both case designs this weekend
Print next week
Issues