**Forget-Me-Not Sponsor Meeting**

October 10th, 2019

Jacob Cassady, Mason Gardone, Raley Suter

Progress:

1. Bill of Materials (BOM) started.
2. Add snooze button to Key Fob.
3. In the very beginning stages of design.
   1. Most of the system consists of off the shelf parts.
   2. There are a few places of development effort for us (casing, connections, battery life)

Plans:

1. Complete BOM, have a schematic built (mostly connecting COTS parts).
   1. Decide what type of battery to use
2. Create rough physical layout for fob subsystem. (Mechanical design still a few weeks out).
3. Send BOM for parts ordering by 10/18
4. Populate System Design Specification (SDS).

Issues/Questions:

1. Volume vs. size for speaker. **SIZE**
2. N-N connection requirement. **NOT AS IMPORTANT THIS SEMESTER**
3. Cost Constraints? **DON’T WORRY ABOUT UNTIL ORDERING DISCUSSION**
4. Range/Accuracy of GPS **15 FEET ARBITRARY NUMBER**

