Group 1 Forget-Me-Not Progress Report

Progress:

1. Bill of Materials started.
2. The issue regarding volume versus size of the speaker was discussed with Mr. Hubbs. It appears that size is more important. Awaiting approval by Ms. Ochsner in our phone meeting tomorrow.
3. Add snooze button to Key Fob.
4. SyRS edits made from Dr. Faul’s comments.
5. SDS layout started, ready for population.

Plans:

1. Meet with sponsors tomorrow via phone.
   1. N-N connection requirement will be discussed.
2. Complete parts list, have a schematic built (mostly connecting COTS parts).
   1. Decide what type of battery to use
3. Create rough physical layout for fob subsystem. (Mechanical design still a few weeks out).
4. Send BOM to sponsor to get parts ordered.
5. Populate SDS document.

Issues/Questions:

Does UofL have harness/wiring construction equipment?