Group 1 Forget-Me-Not Progress Report

Progress:

1. Part Arrival Progress
   1. GPS Modules: USB board ordered rather than Breakout board. Correct part ordered, arriving Friday. Incorrect parts returned.
   2. Buzzer lost in digikey cart. Recommended not to order yet in case there are any more parts that will need to be ordered that were overlooked.
   3. Telemetry Module in transit, unknown arrival date.
2. The schematics are complete other than the Telemetry module. Hopefully this is completed today so the schematics can be finished. Key Fob schematic attached below.

Plans:

1. Mock up physical location of each part in relation to each other. [Raley]
   1. Get started on 3D casing
2. Use breadboard to start programming for GPS module and Telemetry module. [Jacob]
3. Finish PCB design, verify, send out for production. The car seat and key fob PCB designs will look different. [Mason]

Issues/Questions:

None at this time.

Note that the XB3-24Z8UT-J is not connected fully.

